DIGITAL EVENT PLATFORM

SRS Compliance Audit & Implementation Plan

Managed Premium Event Experience

Date: January 6, 2026

Status: INCOMPLETE - REQUIRES FULL REBUILD

# EXECUTIVE SUMMARY

Current Status: The application is NOT FUNCTIONAL. Previous build attempts were incomplete and files were not persisted. A complete rebuild from scratch is required.

This document provides a comprehensive audit of all SRS requirements against the current state (empty), and a detailed implementation plan with specific tasks, acceptance criteria, and technical specifications for each feature.

## Overall Assessment

| Module | Status | Completion |
| --- | --- | --- |
| Core Platform Foundation | NOT STARTED | 0% |
| Template Management System | NOT STARTED | 0% |
| RSVP System | NOT STARTED | 0% |
| Invitation Pass Issuance | NOT STARTED | 0% |
| Check-In System | NOT STARTED | 0% |
| Digital Guestbook | NOT STARTED | 0% |
| Media Management | NOT STARTED | 0% |
| Couple Portal | NOT STARTED | 0% |
| Admin Portal | NOT STARTED | 0% |
| Messaging System (Add-on) | NOT STARTED | 0% |

# INCREMENT 1: CORE PLATFORM FOUNDATION

## 1.1 Platform Admin Authentication

SRS Requirement: Platform operator controls all setup. Internal admin system not exposed to clients.

Status: NOT STARTED

Implementation Tasks:

- Create admin login page with secure form

- Implement JWT-based session management

- Create admin user data model with password hashing

- Implement session timeout and refresh logic

- Create protected route wrapper for admin pages

- Add logout functionality

Acceptance Criteria:

- Admin can log in with username/password

- Invalid credentials show error message

- Session persists across page refreshes

- Session expires after inactivity

- Unauthorized access redirects to login

## 1.2 Event CRUD Operations

SRS Requirement: Platform operator creates and manages events with name, date, time, timezone.

Status: NOT STARTED

Data Model - Event:

- id: string (UUID)

- name: string (required)

- date: ISO date string (required)

- time: ISO time string (required)

- timezone: string (e.g., 'America/New_York')

- phase: enum ('pre-event' | 'live' | 'post-event')

- invitation_only: boolean (default false)

- services: { invitation_website: boolean, rsvp_system: boolean, digital_guestbook: boolean }

- couple_token: string (for couple portal access)

- settings: { guestbook_video_min: number, guestbook_video_max: number, guestbook_photos_limit: number }

- templates: { invitation: string|null, rsvp: string|null, guestbook: string|null, thankyou: string|null }

- created_at: ISO timestamp

- updated_at: ISO timestamp

Implementation Tasks:

- Create event list view showing all events with status indicators

- Create event creation form with all required fields

- Create event edit form preserving existing data

- Implement event archival (soft delete)

- Add event duplication functionality

- Generate unique couple_token on event creation

- Implement service toggle switches (invitation/RSVP/guestbook)

## 1.3 Event Phase Engine

SRS Requirement: Each event operates in exactly one phase at a time. Phases: Pre-event, Live event, Post-event. Automatic switching based on date/time + manual admin override.

Status: NOT STARTED

Phase Behavior Matrix:

| Phase | Guest Capabilities | Disabled Features |
| --- | --- | --- |
| Pre-event | View invitation, Submit RSVP | Guestbook recording, Photo upload |
| Live | Record messages, Upload photos | RSVP submission (display only) |
| Post-event | View thank-you page only | All interactive features |

Implementation Tasks:

- Create phase calculation function based on event datetime and timezone

- Implement phase_override field for manual control

- Create phase check middleware for all guest-facing routes

- Build admin phase control UI with current phase indicator

- Implement phase transition notifications/logging

- Add phase-specific redirects (e.g., /guestbook redirects to /thanks in post-event)

# INCREMENT 2: TEMPLATE MANAGEMENT SYSTEM

SRS Requirement: Admin-managed template registry. Templates are simple HTML/CSS/JS bundles. Templates must be swappable without redeploying the system.

Status: NOT STARTED

## 2.1 Template Types

- Invitation Page - Public event landing page

- RSVP Page - Form for guest response submission

- Guestbook Page - Recording/upload interface

- Thank-You Page - Post-event message

## 2.2 Template Data Model

- id: string (UUID)

- name: string (display name)

- type: enum ('invitation' | 'rsvp' | 'guestbook' | 'thankyou')

- version: number (auto-increment)

- html_content: string (full HTML document)

- css_content: string (optional external styles)

- js_content: string (optional external scripts)

- preview_thumbnail: string (base64 image)

- is_active: boolean

- created_at: ISO timestamp

## 2.3 Template Variables (Injected Data)

Templates receive injected data through special placeholder syntax:

- {{event.name}} - Event name

- {{event.date}} - Formatted event date

- {{event.time}} - Formatted event time

- {{event.location}} - Event location

- {{urls.rsvp}} - RSVP endpoint URL

- {{urls.guestbook}} - Guestbook endpoint URL

- {{urls.booth}} - Booth mode URL

- {{urls.thankyou}} - Thank-you page URL

- {{phase.is_pre_event}} - Boolean flag

- {{phase.is_live}} - Boolean flag

- {{phase.is_post_event}} - Boolean flag

## 2.4 Implementation Tasks

- Create template list view with type filtering

- Build template upload form (accept .html, .zip bundles)

- Implement template preview in iframe

- Create template deletion with confirmation

- Build template assignment UI per event

- Implement variable injection engine (mustache-style)

- Create page rendering endpoint that combines template + data

- Add template versioning and rollback capability

# INCREMENT 3: INVITATION WEBSITE (If Enabled)

SRS Requirement: Public event URL renders the assigned Invitation template. Dynamic injection of CTAs based on enabled services and phase.

Status: NOT STARTED

## 3.1 URL Structure

- /e/{event_id} - Main invitation page

- /e/{event_id}/rsvp - RSVP form page

- /e/{event_id}/guestbook - Guestbook page (personal device)

- /e/{event_id}/booth - Booth mode (kiosk)

- /e/{event_id}/thanks - Thank-you page

## 3.2 Implementation Tasks

- Create route handler for /e/{event_id}

- Look up event and verify invitation_website is enabled

- Retrieve assigned invitation template

- Inject event data and CTA URLs

- Conditionally include RSVP link (if rsvp_system enabled)

- Conditionally include Guestbook link (if guestbook enabled AND phase is live)

- Return 404 for disabled services

- Add SEO meta tags injection

# INCREMENT 4: RSVP SYSTEM (If Enabled)

SRS Requirement: RSVP form embedded within template. Full approval lifecycle for invitation-only events. Rejection notification via same channel as submission.

Status: NOT STARTED

## 4.1 RSVP Data Model

- id: string (UUID)

- event_id: string (foreign key)

- name: string (required - guest name(s))

- response: enum ('yes' | 'no' | 'maybe')

- guest_count: number (optional, default 1)

- meal_preference: string (optional)

- note: string (optional)

- status: enum ('pending' | 'approved' | 'rejected')

- contact_method: enum ('email' | 'sms' | 'whatsapp' | 'none')

- contact_value: string (email address or phone number)

- invitation_token: string (generated on approval)

- access_code: string (6-digit numeric code)

- checked_in: boolean (default false)

- checked_in_at: ISO timestamp (nullable)

- created_at: ISO timestamp

- updated_at: ISO timestamp

## 4.2 RSVP Lifecycle

For invitation_only = false events:

- Submitted → Approved (automatic)

- Invitation credentials generated immediately

For invitation_only = true events:

- Submitted → Pending (default)

- Pending → Approved (by couple/admin) → Invitation Issued

- Pending → Rejected (by couple/admin) → Rejection Notification

## 4.3 RSVP Form Fields

- Name(s) - Text input (required)

- Attendance - Radio buttons: Yes / No / Maybe

- Guest Count - Number input (optional, shown only for 'Yes')

- Meal Preference - Select dropdown (optional, configurable options)

- Note - Textarea (optional)

- Contact Method - Radio: Email / SMS / WhatsApp / None

- Contact Value - Email or phone input based on method

## 4.4 Rejection Handling (CRITICAL)

Timing: Immediately after rejection action

Channel: Same channel used for RSVP submission (email → email, SMS → SMS, etc.)

Fixed Message: "Thank you for your response. The event organizers will be in touch."

Behavior:

- Guest does NOT receive invitation pass

- Guest CANNOT access check-in or guestbook

- RSVP record remains stored but marked 'rejected'

- If no contact method, show on-screen message only

## 4.5 Implementation Tasks

- Create RSVP form component with validation

- Implement RSVP submission API endpoint

- Auto-approve logic for non-invitation-only events

- Pending queue for invitation-only events

- Generate unique 6-digit access code (ensure uniqueness per event)

- Generate unique invitation token (UUID)

- Rejection notification via configured channel

- On-screen confirmation after submission

# INCREMENT 5: INVITATION PASS ISSUANCE

SRS Requirement: Upon approval, generate unique QR code + 6-digit numeric access code. Multiple delivery channels. Printable PDF invitation card.

Status: NOT STARTED

## 5.1 Invitation Credentials

- Unique attendee token (UUID) - used in QR code

- Unique 6-digit numeric access code - human-readable alternative

- QR code image (contains token URL)

## 5.2 Delivery Channels

- Email - Full HTML invitation with QR code image

- SMS - Text message with 6-digit code (no image)

- WhatsApp - Message with QR code image + code

- Printable PDF - Downloadable invitation card

## 5.3 PDF Invitation Card Contents

- Event name and date

- Guest name(s)

- QR code (centered, scannable)

- 6-digit manual entry code

- Venue information (if available)

## 5.4 Implementation Tasks

- QR code generation library integration (qrcode.js or similar)

- 6-digit code generation with collision detection

- Email template with embedded QR image

- SMS integration (Twilio or similar)

- WhatsApp Business API integration

- PDF generation (html-pdf, puppeteer, or jsPDF)

- Invitation pass view page (/pass/{token})

- Download PDF button functionality

- Resend invitation functionality (admin/couple portal)

# INCREMENT 6: CHECK-IN SYSTEM (If RSVP Enabled)

SRS Requirement: Mobile-first, tablet-optimized check-in interface. QR scan and manual code entry. Real-time validation. Duplicate rejection.

Status: NOT STARTED

## 6.1 Check-In Methods

- QR code scanning (device camera or Bluetooth scanner)

- Manual entry of 6-digit code

## 6.2 Validation Rules

- Code/QR must be VALID (exists in system)

- Code/QR must be APPROVED (not pending or rejected)

- Code/QR must be UNUSED (not already checked in)

- Successful check-in marks attendee as 'checked in'

- Duplicate attempts are REJECTED with error message

## 6.3 Check-In UI Requirements

- Large, clear code input (6 separate digit boxes)

- Auto-advance between digits on input

- Auto-submit when 6 digits entered

- Camera scanner button for QR mode

- Success animation with guest name display

- Error state with clear message

- Auto-reset for next guest (3-5 second delay)

- Offline-tolerant UX where possible

## 6.4 Implementation Tasks

- Create check-in route /checkin/{event_id}

- Build 6-digit code input component

- Integrate camera-based QR scanner (html5-qrcode or similar)

- Create validation API endpoint

- Implement check-in recording logic

- Build success/error feedback UI

- Add attendance counter display

- Implement offline queue with sync

# INCREMENT 7: DIGITAL GUESTBOOK (If Enabled)

SRS Requirement: Video/audio recording (30-120 seconds). Photo uploads with limits. Booth mode for kiosk use. Live phase only.

Status: NOT STARTED

## 7.1 Access Modes

- Personal device (/e/{event_id}/guestbook) - Guest uses their own phone

- Booth mode (/e/{event_id}/booth) - Kiosk-style, full-screen, auto-reset

## 7.2 Access Enforcement

- Event phase must be 'live'

- For invitation-only events: RSVP must be approved

- Redirect to appropriate page if phase/access invalid

## 7.3 Guest Recording Flow

- Optional name entry

- Choose: Video or Audio

- Automatic camera/microphone permission prompt on selection

- One-tap record button

- Visible timer during recording

- Hard duration limits enforced (30-120 seconds)

- Immediate upload after recording

- Thank-you confirmation

## 7.4 Photo Upload Rules

- Per-device upload limits (plan-based)

- Show remaining quota before upload

- Accept common formats: JPG, PNG, HEIC

- Auto-compress if over size limit

## 7.5 Booth Mode Specifics

- Full-screen kiosk UI

- No navigation escape

- Auto-reset after submission (5 second countdown)

- Camera preview always visible

- Single large record button

## 7.6 Media Data Model

- id: string (UUID)

- event_id: string (foreign key)

- type: enum ('video' | 'audio' | 'photo')

- file_url: string (storage URL)

- thumbnail_url: string (for video/photo)

- duration: number (seconds, for video/audio)

- guest_name: string (optional)

- device_id: string (for quota tracking)

- created_at: ISO timestamp

## 7.7 Implementation Tasks

- Create guestbook route with phase check

- Build video recording component with MediaRecorder API

- Build audio recording component

- Implement duration timer with countdown

- Create photo upload component with preview

- Implement file upload to storage (S3, Cloudinary, etc.)

- Build booth mode with fullscreen API

- Implement auto-reset timer

- Add device fingerprinting for quota tracking

- Create upload progress indicator

- Handle upload failures with retry logic

# INCREMENT 8: COUPLE PORTAL

SRS Requirement: Secure, tokenized read-only portal. RSVP visibility and approval. View attendance. View and download media.

Status: NOT STARTED

## 8.1 Access Model

- URL: /couple/{couple_token}

- No username/password - token-based access

- Token generated per event, shared by admin

## 8.2 Couple Capabilities

RSVP Management:

- View all RSVPs in near-real-time

- See: Name(s), Guest count, Timestamp, Status

- Filter by status (Pending / Approved / Rejected)

- Approve RSVPs (if invitation-only)

- Reject RSVPs (if invitation-only)

Couple CANNOT:

- Edit names or other RSVP details

- Delete RSVP records

- Create invitations manually

Attendance Tracking:

- View check-in status per guest

- See total checked-in count

- Real-time updates during event

Media Access:

- Timeline view of all guestbook entries

- Inline video/audio playback

- Photo gallery view

- Download all media as ZIP

- Download compiled video reel (if enabled/generated)

## 8.3 Portal UI Sections

- Dashboard - Overview stats (total RSVPs, check-ins, media count)

- RSVPs - List with filters and approve/reject actions

- Attendance - Check-in status grid

- Media - Gallery with playback and downloads

## 8.4 Implementation Tasks

- Create couple portal route with token validation

- Build dashboard with statistics cards

- Create RSVP list component with status filters

- Implement approve/reject buttons with confirmation

- Build attendance tracking view

- Create media timeline component

- Implement video/audio player

- Build photo gallery with lightbox

- Create ZIP download functionality

- Add real-time updates via polling or websockets

# INCREMENT 9: ADMIN PORTAL

SRS Requirement: Full management of events, templates, phases, RSVPs, messaging, and media. Not exposed to clients.

Status: NOT STARTED

## 9.1 Admin Sections

- Events - Full CRUD operations

- Templates - Upload, preview, assign, delete

- Phase Control - Manual phase override per event

- RSVPs - View all, approve/reject, export

- Messaging - Configure channels and send broadcasts

- Media - View, download, generate reels

## 9.2 Event Links Dashboard

Per event, admin should see all canonical URLs:

- Invitation URL: /e/{event_id}

- RSVP URL: /e/{event_id}/rsvp

- Guestbook URL: /e/{event_id}/guestbook

- Booth URL: /e/{event_id}/booth

- Thank-you URL: /e/{event_id}/thanks

- Check-in URL: /checkin/{event_id}

- Couple Portal URL: /couple/{couple_token}

## 9.3 Implementation Tasks

- Create admin login and session management

- Build admin dashboard with event list

- Create event creation/edit forms

- Build template management UI

- Implement phase control with override

- Create RSVP management view with bulk actions

- Build messaging configuration panel

- Create media management view

- Implement event links dashboard with copy buttons

- Add audit logging for all admin actions

# INCREMENT 10: MEDIA MANAGEMENT & EXPORTS

SRS Requirement: Timeline view, inline playback, ZIP download, optional video reel generation.

Status: NOT STARTED

## 10.1 Timeline View Features

- Chronological display of all media

- Show: Guest name (if provided), media type, timestamp

- Thumbnails for videos and photos

- Waveform or icon for audio

## 10.2 Playback

- Inline video player with controls

- Inline audio player with progress

- Photo lightbox with zoom

## 10.3 Download Options

- Individual media download

- 'Download All' as ZIP archive

- ZIP organized by type (videos/, photos/, audio/)

## 10.4 Video Reel (Premium Feature)

- Asynchronous generation (background job)

- Concatenate all video messages

- Optional transition effects

- Admin notification when ready

- Downloadable reel file

## 10.5 Implementation Tasks

- Create media timeline component

- Implement video player with custom controls

- Implement audio player

- Build photo lightbox

- Create ZIP generation service (JSZip or server-side)

- Implement video reel generation (FFmpeg)

- Add progress indicators for large downloads

- Create notification system for reel completion

# INCREMENT 11: MESSAGING ADD-ON (Optional)

SRS Requirement: Broadcast announcements to all RSVPs or approved attendees only. SMS, WhatsApp, Email channels. No replies in MVP.

Status: NOT STARTED

## 11.1 Target Audiences

- All RSVPs - Everyone who submitted a response

- Approved attendees only - Only those with approved status

## 11.2 Channels

- SMS - Text message (160 char limit consideration)

- WhatsApp - Rich message with optional media

- Email - HTML formatted message

## 11.3 Implementation Tasks

- Create broadcast message composer UI

- Implement audience selection

- Create message preview

- Implement send confirmation

- Create delivery queue for batch sending

- Implement delivery status tracking

- Create delivery logs view

- Implement rate limiting per channel

# NON-FUNCTIONAL REQUIREMENTS

## Mobile-First Design

- All guest-facing pages must be mobile-first

- Touch-friendly tap targets (minimum 44x44px)

- Responsive layouts from 320px to 1920px+

- No horizontal scrolling on mobile

## Lightweight Performance

- Initial page load under 100KB (excluding media)

- Time to interactive under 3 seconds on 3G

- Lazy loading for images and media

- Minimal JavaScript dependencies

## Poor Internet Handling

- Graceful degradation on slow connections

- Upload retry with exponential backoff

- Offline form data preservation

- Connection status indicators

## Security

- No guest authentication required

- Secure tokenization for couple portal

- HTTPS only for all endpoints

- Input validation and sanitization

- CSRF protection on all forms

- Rate limiting on submission endpoints

## Auditability

- Log all RSVP submissions

- Log all approvals and rejections

- Log all check-ins

- Log all admin actions

- Timestamps on all records

# RECOMMENDED TECHNICAL ARCHITECTURE

## Frontend Stack

- Vanilla JavaScript or lightweight framework (Preact, Alpine.js)

- CSS with CSS Variables for theming

- Single-page application with hash-based routing

- No heavy build tooling required (optional bundler)

## Backend Options

- Node.js + Express (recommended for simplicity)

- Serverless functions (Vercel, Netlify, AWS Lambda)

- Python + Flask/FastAPI

## Data Storage

- PostgreSQL or SQLite for structured data

- LocalStorage for demo/offline mode

- S3/Cloudinary for media storage

## External Services

- Twilio - SMS delivery

- WhatsApp Business API - WhatsApp messages

- SendGrid/Mailgun - Email delivery

- FFmpeg - Video reel generation

# IMPLEMENTATION PRIORITY & TIMELINE

The following phases represent the recommended build order. Each phase should be fully functional before proceeding to the next.

| Phase | Components | Priority | Dependencies |
| --- | --- | --- | --- |
| 1 | Core Foundation (Admin auth, Event CRUD, Phase engine) | CRITICAL | None |
| 2 | Template Management System | CRITICAL | Phase 1 |
| 3 | RSVP System + Invitation Pass | CRITICAL | Phase 1, 2 |
| 4 | Check-In System | CRITICAL | Phase 3 |
| 5 | Digital Guestbook (Personal + Booth) | CRITICAL | Phase 1, 2 |
| 6 | Couple Portal | CRITICAL | Phase 3, 5 |
| 7 | Admin Portal | CRITICAL | All above |
| 8 | Media Exports (ZIP, Reel) | HIGH | Phase 5, 6 |
| 9 | Messaging Add-on | MEDIUM | Phase 3 |
| 10 | System Hardening & Polish | HIGH | All above |

# RECOMMENDED FILE STRUCTURE

event-platform/

event-platform/

index.html                 # Main entry point

styles.css                 # Global styles + CSS variables

app.js                     # Main application logic

components/

rsvp-form.js             # RSVP submission form

checkin.js               # Check-in interface

guestbook.js             # Guestbook recording

booth.js                 # Booth mode

media-player.js          # Video/audio playback

qr-scanner.js            # QR code scanning

portals/

couple-portal.js         # Couple dashboard

admin-portal.js          # Admin dashboard

services/

store.js                 # Data persistence

events.js                # Event management

rsvps.js                 # RSVP management

media.js                 # Media management

notifications.js         # Messaging service

utils/

qrcode.js                # QR code generation

router.js                # Hash-based routing

helpers.js               # Utility functions

templates/                 # Default page templates

# SUMMARY & NEXT STEPS

Current State:

- Application is completely non-functional

- No files exist from previous build attempts

- Full rebuild from scratch is required

- All 11 increments need implementation

Critical Path (Must Have for MVP):

- Core Platform Foundation - Event management and phase engine

- Template System - Page rendering with injected data

- RSVP System - Submission, approval flow, invitation issuance

- Check-In System - QR scan and manual code entry

- Digital Guestbook - Video/audio recording, photo upload

- Couple Portal - RSVP management and media viewing

Recommended Approach:

- Build incrementally following the phase order

- Test each phase thoroughly before proceeding

- Use feature flags for optional services

- Prioritize mobile-first, lightweight implementation

- When trade-offs exist: choose simplicity, reliability, clarity

--- End of Audit Document ---